## Environmental Management Plan

## Bangladesh Weather and Climate Services Regional Project

**BWCSRP**

**Bangladesh Meteorological Department (BMD)**

**Bangladesh Water Development Board (BWDB)**

**Department of Agricultural Extension (DAE)**

**AUGUST 2020**

**Component- B Under package BWDB-G1**

**TABLE OF CONTENT**

**1. Introduction.....................................................................................................4**

**2. Scope and Objectives of EMP..................................................................4**

**3. Inclusion of Relevant Components of EMP in Contract Documents....5**

**4. Institutional Arrangements.......................................................................5**

**5. Role and responsibility of the team.........................................................5**

***6.* Environmental Management Plan (EMP).........................................................7**

**7. Environmental Code of Practice (ECoPs)........................................................7**

**8. Mitigation and compliance monitoring plans.....................................................7**

**9. Site Specific Management Plans...............................................................9**

**10. Overview of Impacts and Mitigating Measures......................................9**

**11. Technical Assistance, Capacity Building, Environmental Training..............11**

**12. Environmental Monitoring Program........................................................13**

**ANNEX 1 Detailed Contract Documents are Shown Annex 1**

**ANNEX 2 Detailed Environmental Code of Practice (ECoPs)**

**LIST OF TABLE**

**Table 1 Roles and responsibilities of project implementation team......................... 6**

**Table 2 Mitigation and Compliance Monitoring Plan.................................................8**

**Table 3 Capacity to incorporate environmental assessment..............................................................12**

**Table 4 Environmental Trainings ............................................................................12**

**Table 5 Compliance Monitoring / Effects Monitoring During Project Implementation..13**

**Table 6 Effects Monitoring During Project Implementation.........................................15**

**Table 7 Environmental Mitigation & Enhancement Works..................................................................15**

**ABBREVIATIONS AND ACRONYMS**

|  |  |
| --- | --- |
| ARG | Automatic Rain Gauges |
| BAMIS | Bangladesh Agro-Metrological Information System |
| **BMD** | Bangladesh Metrological department |
| **BWDB** | Bangladesh Water Development Board |
| **DAE** | **Department of Agriculture Extension** |
| **DOE** | **Department of Environment** |
| **EA** | **Environmental Assessment** |
| **ECA** | **Environmental Conservation Act** |
| **ECC** | **Environmental Clearance Certificate** |
| **ECop** | **Environmental Code of Practice** |
| **EIA** | **Environmental Impact Assessment** |
| **EMP** | **Environmental Management Plan** |
| **GOB** | **Government of Bangladesh** |
| **Khas** | **Government owned Land** |
| **MoEF** | **Ministry of Environment and Forest** |
| **NGO** | **Non-Government Organization** |
| **O&M** | **Operation and Maintenance** |
| **PCU** | **Project Coordination Unit** |
| **PIU** | **Project Implementation Unit** |
| **PSC** | **Project Steering Committee** |
| **PPE** | **Personal Protective Equipment** |
| **WB** | **World Bank** |
|  |  |

**1. Introduction**

The **Bangladesh Weather and Climate Services Regional Project** will supportmodernization of the country’s weather, water and climate information infrastructure strengthening both the supply of hydro-meteorological data, information and services and delivery to sectors and communities. It will do so by modernizing meteorological and hydrological monitoring systems, forecasting, strengthening sector specific information services and targeted community based hazard early warning activities in selected districts. This project is part of a World Bank SAR regional “series of projects,” the first of which, Nepal Building Resilience to Climate Hazards is under implementation and Bhutan Weather and Disaster Improvement project under preparation. The project will be financed through IDA credit with contributions from GoB counterpart funding.

As per policy and legislative requirement of the World Bank and the GoB, an Environmental Assessment (EA) has to be conducted at the preparation stage of the project. Since the exact location, size and the extent of specific intervention of the project will remain unknown during the preparation phase, a framework approach for EA has been adopted. The Environmental Management Framework (EMF) has been prepared to guide the detailed EAs addressing all environmental safeguard issues on each installation of equipment or physical intervention at any site from preparation, through review and approval, to implementation of the program.

**2. Scope and Objectives of EMP**

The proposed development objective of this project is “to strengthen the capacity of the

Government of Bangladesh to deliver reliable weather and climate information services and improve the access to such services by priority sectors and communities”. Such national level bottom up capacity strengthening activities support national development goals and also help implement key Regional Agreements relating to environment, disaster and climate resilience. The objectives related of each of the three main components are:

The main objective of the Environmental Management Plan (EMP) is to provide general policies, guidelines, and procedures to be integrated into the design and implementation of all components under the proposed project. In order to achieve the main objective, the specific objectives of the EMP are to:

Establish clear procedures and methodologies for the environmental and social planning, review, approval and implementation of components to be financed under the project;

Provide an overall potential environmental impact assessments of the proposed project activities and suggest component specific standard environmental mitigation

Specify appropriate roles and responsibilities, and outline the necessary reporting procedures, for managing and monitoring environmental and social concerns related to components;

Identify the institutional barriers and determine the training, capacity building and technical assistance needed to successfully implement environmental management practices;

Estimate the funding requirement environmental screening, implementation of management plan, monitoring, reporting and capacity building; and

Provide practical information resources for environmental management related to the project.

**3. Inclusion of Relevant Components of EMP in Contract Documents**

Disclosure of Environmental Impact Screening for up gradation of existing 629 ground water stations and 276 new nested ground water stations total 905 stations of Component - B under package BWDB-G1

The government of Bangladesh is implementing the Weather and Climate Services Regional Project (BWCSRP) with IDA credit in order to strengthen Government of Bangladesh’s capacity to deliver reliable weather, water and climate information services and improve access to such services by priority sectors and communities. The project comprises of three components. Out of these components Bangladesh Water Development Board (BWDB) is implementing Component –B. There are a number of packages under this component. The package no. BWDB-G1 includes up gradation of 629 existing ground water stations from manual to automatic and 276 new nested ground water stations at 69 locations total 905 well stations in coastal region and hotspot areas including Dhaka.

There are 629 existing groundwater station at different locations of the country under BWDB to manually monitor the status ground water table. Presently, under, BWCSRP another 276 nested wells are being installed under package BWDB-G1.. In order to obtain real time data for sustainable management of groundwater by automation, sensor with wire will be placed inside the existing 629 as well as new 276 nested wells i.e in total 905 wells at specified depths. Top of the wells will be closed by a metal cap. Checklist of the screening for installations of 276 nested wells under package BWDB-G1., have already been prepared and disclosed. It may be mentioned that there is no appreciable physical work involved in this package except lowering of sensor which might have environmental impacts. As such, it was observed from the screening of this package (BWDB/G-1)that there is no negative impact on environment. Nevertheless, the information that will be collected from these installations will help provide real time status of groundwater table to avoid over withdrawal of groundwater &mining. Ground water quality data of different parameters will also be available from these stations. Thus these installations will contribute to overall positive impact in terms of sustainable management of the groundwater the country.

This disclosure contains an environmental impact screening checklist along with an assessment of environmental impact of 905 nos. ground water well stations under package BWDB-G1 and **Detailed Contract Documents are Shown Annex 1.**

**4. Institutional Arrangements**

The Environmental Management Plan (EMP) implementationrequires an organization support structure in the form of organizational requirements, training needs and plan, and information management system. The Government of Bangladesh (GoB) is responsible for overall project management and coordination through its Ministry of Defense (MoD), Ministry of Water Resources (MoWR), and Ministry of Agriculture (MoA). The purpose of project management is to ensure(i) Project Oversight and Policy Direction, (ii) Project Coordination and Management, and (iii) Project Implementation.

To carry out the above functions, (i) a Project Steering Committee (PSC) and (ii) three Project Implementation Units (PIUs) each at BMD, BWDB and DAE will be established. To facilitate coordination between the three PIUs during implementation, the PSC will set up a Project Coordination Unit (PCU) and the PCU will have an Environment Specialist for the duration of the project.

**5. Role and responsibility of the team**

(i) Project Oversight and Policy Direction, (ii) Project Coordination and Management, and (iii) Project Implementation.

To carry out the above functions, (i) a Project Steering Committee (PSC) and (ii) three Project Implementation Units (PIUs) each at BMD, BWDB and DAE will be established. To facilitate coordination between the three PIUs during implementation, the PSC will set up a Project Coordination Unit (PCU) and the PCU will have an Environment Specialist for the duration of the project. Therefore, EMP will have two levels of implementation.

***Project Level:*** A central Project Steering Committee (PSC) will take the lead in overseeing andmonitoring of the implementation of components and this unit will periodically supervise and monitor the safeguard implementation performance and include the progress/results in the Project Progress Report. The PSC will be convened by the Secretary of the MoD. The PSC will include the Secretaries, or their representatives from the Finance Divisions, Ministry of Defence, Ministry of Agriculture, Ministry of Water Resources, Ministry of Disaster Management and Relief and any relevant Government Stakeholders.

For more regular project monitoring, BWDB Head Office will create a Project Coordination Unit (PCU) headed by a Project Coordinator (PC) who will be the Chief Planning of the BWDB. Its office will serve as the secretariat to the PSC. The PCU will appoint an Environmental Specialist who will be responsible for effective and timely implementation of safeguard activities, monitoring of the environmental impacts of components throughout the project period and environmental enhancement of project activities.

***Component Level:*** Each implementing agency will establish their own Project Implementation Unit(PIU), which will be responsible for ensuring effective implementation of safeguard measures in close consultation with local authorities and local communities. Each PIU will assign at least one full time staff as the safeguard focal person to be responsible for forging effective implementation of safeguard activities. PIU-BMD and PIU-DAE will assign one additional staff each for training purposes and to ensure continuity in case of transfer of assigned focal person. The PIU will be responsible for incorporating environmental considerations in bidding and contractual documents. During implementation, the PIU will assign local officials for monitor environmental issues. The results will be part of the component progress report and the safeguard focal point will be responsible for ensuring proper documentation of safeguard activities.

In summary, an Environmental Specialist, part of the PCU will be responsible for effective and timely implementation of safeguard activities, monitoring of the environmental impacts of components throughout the project period and environmental enhancement of project activities. Each PIU will have at least one Environment Focal Point who will be responsible for forging effective implementation of safeguard activities. PIU-BMD and PIU-DAE will assign one additional staff each for training purposes and to ensure continuity in case of transfer of assigned focal person. The PSC will ensure coordination between the three implementing agencies. The Table 1 provides roles and responsibilities of different stakeholders of the project implementation team.

**Table 1: Roles and responsibilities of project implementation team**

|  |  |  |  |
| --- | --- | --- | --- |
| **Responsible Unit** | **Major Activities** | **Output** | **Action Time Frame** |
| Project Steering Committee (PSC) | * + Guide overall Environmental Performance of the project | Ensure overall environmental compliance of the project | Throughout project life cycle |
| Environmental Specialist, Project Coordination Unit (PCU) | Capacity development of PIU and professionals of implementing agencies  Review all the screening report, EMPs, monitoring reports prepared by three agencies  Monitor key activities and track performance. Identify and correct problems.  Keep adequate records of EA performance.  Conduct periodic environmental management system audits | Quality assurance Project level Environmental report Instructions to PIU and contractor Support for necessary no objection clearance | Throughout project life cycle |
| Environment Focal Person, Project Implementation Units (PIU) | Environmental Screening  Preparation of EMP, if needed  Costing of EMP implementation  Community relations  Ensure inclusion of environmental clauses in technical specifications  Implementation of mitigation measures  Environmental performance of equipment  Support implementation of ECoPs | Component level Annual Environmental reports  Obtain no-objection certificate | Once a month but responsibility runs throughout the project life cycle |
| Contractors | Environmental performance of equipment and plants. Implementation of relevant mitigation measures. | Maintenance records  Trained workers Mitigating actions | On-going responsibility throughout installation phase |

|  |
| --- |
|  |

***6. Environmental Management Plan (EMP)***

A project's EMP consists of a set of mitigation, monitoring,and institutional measures to be taken during implementation and operation to eliminate adverse environmental and social impacts, offset them, or reduce them to acceptable levels. The plan also includes the actions needed to implement these measures. EMPs are essential elements of EIA reports for Category ‘A’ projects. However, for many Category ‘B’ projects, the EA may result in a management plan only. For this particular project, EMPs will be required if equipment installations and construction works are conducted in environmentally sensitive areas. The EMP to be prepared should include the analysis of impacts on the sensitive areas and mitigation measures commensurate with the magnitude of impacts.

**7. Environmental Code of Practice (ECoPs)**

ECoP will consist of routine systematic checking that allmitigations are effectively implemented during the relevant periods of the project. The following ECoPs will be considered and applied fr the project based on the nature of the interventions.

Tree Plantation ECoP, Pollution Prevention ECoP, Waste Management ECoP

Construction Management ECoP, Buoy Installation ECoP and Health and safety ECoP. **Detailed ECoP are Shown Annex 2.**

**8. Mitigation and compliance monitoring plans**

A detailed Mitigation and Compliance Monitoring Plan given in Table 2 shows the mitigation actions (based on ECoPs, responsibility for execution and mitigation, key performance indicator and cost allocation.

**Table 2: Mitigation and Compliance Monitoring Plan**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Environmental Impact/Issue** | **Mitigation Actions** | **Responsibility** | | **Key Performance Indicator** | **Cost Allocation** |
| Execution | **Monitoring** |
| Vegetation removal | Clearing natural vegetation will be avoided as far as possible Equipment will be established in a natural clearing, to the extent possible. Any loss or damage to vegetation will be compensated in accordance with Tree Plantation plan In Reserved Forest or Ecologically Critical Areas equipment will be installed in government office premises wherever possible, in case this is not possible, equipment needs to be installed in natural cleaning Complete record will be maintained for any tree cutting Tree Plantation ECoP g. | Contractor | PIU (BMD, BWDB  and DAE) | Number of any non- compliance reports Number of tree felled Area of vegetation restored. | Included in contractors’ costs. |
| Radio-frequency emissions from equipment | Equipment with adequate safety standards can onl be procured Storage, handling and installation of equipment will follow standard safety instructions given by manufacturer. | Procurement Committee and PCU | PIU (BMD, BWDB  and DAE) | Monitoring in accordance with Ground Water Monitoring Program No breaches of Material Safety Data Sheet (MSDS) for hazardous substances | Included in cost of equipment |
| Electronic and chemical waste | Waste Management ECoP A Waste Management Plan will be prepared and approval obtained from PSC | PIU (BMD, BWDB  and DAE) | Environmental Specialist | Approved Plan appropriate KPIs for its implementation. | Included in O& M cost |
| Scouring of benthic habitat | Buoy Installation ECoP  Environmental friendly anchoring and mooring options need to be installed to reduce impact area of the seafloor. Installations should not be located near coral reefs or sea grass areas. | Contractor | Environmental Specialist PIU(BMD),PCU | Reduced disturbance in sea floor | Included in contractors’ costs |
| Damage from lightning | Adequate lightning safety measures will be taken to equip the weather stations with surge protectors to protect appliances. Precautionary steps during thunder storms will be taken, live connections for computers and equipment should be termed should not be using computers during l thunderstorms. |  | **PIU**(BMD, BWDB, DAE). | No. of equipment damaged from lighting | Included in contractors’ costs |
| Health and safety | Concrete pillars placed in water need adequate facilities (example ladders, steps) to improve access; Motor boat speed will be limited to 15 km/h in accordance with best international practices; Place a high emphasis on good housekeeping practices. That is maintain all construction sites in a cleaner, tidy and safe condition Vessels must be maintained regularly. Life jackets have to be used by crew and crew has to be trained in life-saving techniques. Only trained professionals will install and inspect buoy There should be no travel during stormy weather | Contractor | **PIU**(BMD, BWDB,DAE) | Occurrence of accidents | Included in O& M costs |
| Water pollution and disturbance to land ecosystem | The lakes, water bodies and lowlands must not be used for disposal of any waste or debris. Equipment will not be repaired in the field, repairs will take place in BMD and BWDB laboratories. Concrete pillars placed in water need adequate facilities (example ladders, steps) to improve access, thereby increasing safety during inspection. During measurement in canals, rivers, surveyors need to be careful not to throw anything in water and prevent leakages of oil from boats and catamarans. In-situ monitoring activities will not be continued in one place in long, contiguous stretches at a time. Motor boat speed accordance with best international practices will be limited to 15 km/h in accordance with best international practices Construction materials will be stored, used and handled appropriately. | Field team of PIU | **Environmental Specialist, PIU** | Number of non- compliance reports. | Included in contractors’ costs |

**9. Site Specific Management Plans**

The plan has been prepared fully by considering theGoB regulatory framework and WB safeguard policy. This is not an attempt to predict the specific impacts of projects or activities, but rather to minimize the overall potential change to the natural environment whilst implementing activities. The Environmental Management Plan(EMP) has been prepared based on the: (i) assessment on surrounding environment of the proposed locations; (ii) evaluation of the potential overall environmental impacts of the proposed project activities; (iii) suggestions for component specific standard environmental mitigation and monitoring plan with unit costing; (iv) public consultations; identification of the institutional barriers and capacity building needs for environmental management; and (vi) agreements necessary on the institutional arrangements for the environmental management.

Using the major steps outlined below, the EMP describes the process for ensuring that environmental and social concerns are adequately addressed through the institutional arrangements and procedures used by the project for managing the identification, preparation, approval, and implementation of Components. The major steps are:

Screening and Impact Assessment

Review, Approval, and Disclosure of Component Safeguard Instruments

Implementation, Supervision, Monitoring, and Reporting

**10. Overview of Impacts and Mitigating Measures**

Environmental Impact Assessment: Based on the types of the intervention to be financed under the project, it is evident from screening matrix for environmental impact assessment that the project interventions will not cause any significant, irreversible and long term environmental impacts. The environmental impacts of the project are expected to be mostly minor construction or equipment installation related and limited within the project boundaries. However there are possibilities of a few likelihood adverse environmental and social impacts like; installation of instrument for automatic weather station system and disposal of damage or end-of-life equipment. Most of the adverse impacts identified are reversible in nature and can be managed by appropriate mitigation measures.

The potential impacts and possible mitigation measures have been identified for each component.

**Adverse Environmental Impacts:**

Vegetation removal: The equipment and necessary hardware will be installed in the compounds of Upazila Parishad offices, Union Parishad offices or BMD office premises across the country. These weather stations will require 5m by 5m land, which means trees or plants may need to be removed.

Radio-frequency emissions from equipment: Low-powered, intermittent, or inaccessible transmitters and facilities are normally "categorically excluded" from the requirement for routine evaluation for radio-frequency exposure.

Hazardous and Electronic waste: The devices such as batteries, thermometer, barometer, weather balloons, solar panels, transducers and computer related electronics are e-wastes that may contain mercury, lead, cadmium, nickel, zinc, lithium and compounds such as Manganese dioxide, Potassium hydroxide, Sodium hydroxide and Ammonium chloride. Proper disposal or end-of-life management of the expired equipment needs to be done carefully. Leaching of these chemicals into soil or water or into air affect the environment, wildlife and human health, or the staff/workers may come in direct contact with them.

Scouring of benthic habitat: Few buoy stations will installed in the Bay of Bengal. Studies show that depending on the scope of chain, tidal range, and environmental forces where the buoy is located, benthic habitat can be scoured by the buoy chain and anchor. The laying down and picking up of sinkers and chain associated with floating or anchored buoy establishment, disestablishment, and maintenance can temporarily increase turbulence, turbidity, and sedimentation in their vicinities. Additionally, coral and seagrass species through direct contact with equipment can cause coral fragmentation, overturning, and abrasion. Disturbances of seabed biomass hinder organic matter production and nutrient recycling, and destabilize the sediment substrate, which are detrimental to seagrass regrowth.

Safety Issues: The installation and inspection of buoys in the sea could be hazardous and cause risk to installation team and inspection team, especially during inclement weather.

Damage from lightning: Tall electrical equipment and wiring attracts lightning during thunderstorms and can cause harm to equipment, buildings and even indoor equipment and people near the structures.

**Positive Environmental Impacts**

Promote scientific understandings

Improved disaster management

**Mitigation measures**

Clearing natural vegetation will be avoided and equipment will be installed in a natural clearing.

The removed trees or plants should be replaced with new plantation at appropriate locations.

The lakes, water bodies and lowlands must not be used for disposal of any waste or debris.

Solid waste and electronic waste should be properly disposed. The options include: storage, incineration, municipal solid waste landfill, recycling and hazardous waste process.

Equipment will not be repaired in the field. But rather in BMD laboratories. Where ever possible prefabrication in built up areas to avoid damage to vegetation.

Buoys with environmental friendly anchoring and mooring options need to be installed to reduce impact area of the seafloor. Installations should not be located near coral reefs or sea grass areas.

Adequate lightning safety measures should be taken to equip the weather stations with surge protectors to protect appliances and equipment. Precautionary steps during thunder storms should to be taken, live connections for computers and equipment should be turned off and personnel should not be using computers during thunderstorms.

Implement suitable safety standards for all workers and site visitors, with sufficient provisions to comply with international standards (e.g. International Labor Office guideline on ‘Safety and Health in Construction; World Bank Group’s ‘Environmental Health and Safety Guidelines’) and contractor’s own safety standards, in addition to complying with national standards.

Adequate safety measures should be taken by staff, during travel on boats and vessels during buoy installation and inspection. Vessels must be maintained regularly. Life jackets have to be used by crew and crew has to be trained in life-saving techniques. Only trained professionals will install and inspect buoy. There should be no travel during stormy weather;

Ensure the riverine transports, vessels and ships are well maintained and do not have oil leakage to contaminate river water. Contain oil immediately on river in case of accidental spillage from vessels and ships and in this regard, make an emergency oil spill containment plan to be supported with enough equipment, materials and human resources.

Provide lightning arrestor

Radio-frequency emissions from equipment: Low-powered, intermittent, or inaccessible transmitters and facilities are normally "categorically excluded" from the requirement for routine evaluation for radio-frequency exposure.

Hazardous and e-wastes: Devices such as batteries, thermometer, barometer, weather balloons and a computer related electronics are e-wastes that may contain mercury, lead, cadmium, nickel, zinc, lithium and compounds such as Manganese dioxide, Potassium hydroxide, Sodium hydroxide and Ammonium chloride. Disposal or end-of-life disposal of these equipment needs to be done carefully. Leaching of these chemicals into soil or water or into air affect the environment, wildlife and human health, or the staff/workers may come in direct contact with them.

Safety Issues: Many of the instruments will be installed on bridges or concrete pillars. Access to these installation sites could be unsafe during installation and inspection of buoys.

**11. Technical Assistance, Capacity Building, Environmental Training**

The effectiveness of the Environmental Management Framework and implementation depends considerably on the understanding and preparedness of project staff and in particular their Environmental Team. It is important that the project authority to sensitize the team on management of environmental issues. This EMF provides guidance, and encourages them to build requisite capacities.

One of the most critical aspects of this project is to strengthen the technical capacity of the three implementing agencies. The capacity building program will be based on an assessment of the current capacity of staff, identification of training needs and involve development of a time-bound plan for areas of training, phasing, and modalities and institutions through which specific training will be provided. The capacity building program should also provide an opportunity for integrating environmental issues into the different policies, projects and activities of BMD, BWDB and DAE. Inter-sectoral coordination in dealing with cross-cutting issues like environment is a major lacking in Bangladesh. While many of the policies and sectoral regulations in Bangladesh have incorporated environmental issues into their regulatory framework, there is lack of directions for cooperation, coherence and coordination within the different agencies. Additionally inadequate capacity and structural reforms means environmental issues are not treated with appropriate urgency and priority and thus create inconsistencies. Present capacities of the three agencies with respect to environmental assessment are summarized in Table 3

**Table 3: Capacity to incorporate environmental assessment**

|  |  |  |
| --- | --- | --- |
| **Implementation Agency** | Activities related to EA | **Gaps** |
| Bangladesh Meteorological Department (BMD) | BMD has no prior experience of implementation of EA | No dedicated person or cell for EA or environmental issues |
| Bangladesh Water Development Board (BWDB) | Many BWDB projects fall under Red Category and therefore detailed EIA and IEE is done by independent consultants/ consulting farms | No dedicated person or cell for EA or environmental issu Activities related to EIA and IEE done project-wise and on an adhoc basis EA monitoring and implementation is absent A number of professionals have received training on EIA and environmental issues but there is no scope of structural reformation and continuity to sustain the capacity gained from training. |
| Department of Agricultural Extension (DAE) | DAE projects fall under Green Category and therefore DAE has no prior implementation of experience of EA | No dedicated person or cell for EA or environmental issues |

Table 4 provides a summary of various aspects of the environmental trainings to be conducted. The PCU will update the plan during the Project implementation in consultation with the World Bank. During the implementation phase of the project, these trainings will continue to be conducted and coordinated by Environmental Specialist and PIU staff for all relevant O&M personnel and community.

**Table 4: Environmental Trainings**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Participants** | **Contents** | **Responsibility** | **Schedule** | **Type of program** |
| ***Bangladesh Meteorological Department (BMD)*** | | | | |
| Central and Divisional officers | General environmental and socioeconomic awareness Principles and policies for (natural) environmental mitigation in development projects; Legal and institutional aspects Project mandates; Environmental sensitivity of the project influence area Probable environmental impacts from project; Key findings of the EMF; Mitigation measures; ECoPs listed in the EMF | Environmental Specialist with selected national / international trainers | During planning stage of project | Long term(5 days with 1 day field work) |
| **Participants** | **Contents** | **Responsibility** | **Schedule** | **Type of program** |
| Lab Technicians | General environmental and socioeconomic awareness Environmental sensitivity of the project influence area Probable environmental impacts from project; Key findings of the EMF; Mitigation measures; ECoPs listed in the EMF | Environmental Specialist with national trainers and trained Central BMD officers | During planning stage of project (To be repeated as needed) | Medium term(3 days) |
| ***Bangladesh Water Development Board (BWDB)*** | | | | |
| Director to Sub Assistant level officers primarily in Hydrology, O&M and Planning divisions | General environmental and socioeconomic awareness; Principles and policies for (natural) environmental mitigation in development projects; Legal and institutional aspects; Project mandates; Environmental sensitivity of the project influence area. Probable environmental impacts from project; Key findings of the EMF; Mitigation measures; ECoPs listed in the EMF | Environmental Specialist with national / international trainers | During planning stage of project | Long term(5 days with 1 day field work) |
| Field staff from Hydrology and O&M Divisions in the relevant districts | General environmental and socioeconomic awareness Principles and policies for (natural) environmental mitigation in development projects; Legal and institutional aspects Project mandates; Environmental sensitivity of the project influence area Probable environmental impacts from project; Key findings of the EMF; Mitigation measures; ECoPs listed in the EMF | Environmental Specialist with national trainers and trained BWDB officers | During planning stage of project (To be repeated as needed) | Medium term(3 days) |
| Drivers; boat/launch crew | Road/waterway safety Defensive driving/sailing Waste disposal | Trained BWDB  officers | Before and during the field operation. (To be repeated as needed) | Short term(1 day) |
| **Department of Agricultural Extension (DAE)** | | | | |
| Central and Divisional officers | General environmental and socioeconomic awareness Principles and policies for (natural) environmental mitigation in development projects; Legal and institutional aspects Project mandates; Environmental sensitivity of the project influence area Probable environmental impacts from project; Key findings of the EMF; Mitigation measures; ECoPs listed in the EMF | Environmental Specialist with selected national / international trainers | Prior to the start of the(To be repeated as needed) | Long term(5 days with 1 day field work) |
| Upazila officers | General environmental and socioeconomic awareness Principles and policies for (natural) environmental mitigation in development projects; Legal and institutional aspects Project mandates; Environmental sensitivity of the project influence area Probable environmental impacts from project; Key findings of the EMF; Mitigation measures; ECoPs listed in the EMF | Environmental Specialist with selected national trainers and trained DAE officers | During planning stage of project (To be repeated as needed) | Medium term(3 days) |
| Sub Assistant Agricultural Officers at union level | General environmental and socioeconomic awareness Environmental sensitivity of the project influence area Probable environmental impacts from project; Key findings of the EMF; Mitigation measures; ECoPs listed in the EMF | Environmental Specialist with selected national trainers and trained central DAE officers | During planning stage of project (To be repeated as needed) | Short term(1 day) |
| **General** | | | | |
| Focal Person from PIU-BMD (2 person), PIU-BWDB (1 person) and PIU-DAE | Training of trainers | Environmental Specialist with selected national trainers | During planning stage of project | Short term(10 days) |
| Contractors and installation crew | General environmental and socioeconomic awareness Environmental sensitivity of the project influence area Probable environmental impacts from project; Key findings of the EMF; Mitigation measures; ECoPs listed in the EMF | Environmental Specialist with national trainers and trained Central DAE officers | During planning stage of project | Short term(1 day) |

**12. Environmental Monitoring Program**

Environmental Monitoring of the performance of a project is very important and sometimes vital. Monitoring for this project will help to evaluate the extent and severity of environmental impacts against the predicted impact and the performance of environmental protect measures. The following table has prepared for monitoring the operation & maintenance phase activities of the project and shown in the table below.

**Table 5 Compliance Monitoring / Effects Monitoring During Project Implementation**

| **Project Activity** | **Potential Environmental Impact(s)** | **Mitigation Measures** | **Estimated Mitigation Cost** | **Responsibility** | | | |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **Implementation** | **Supervision** | | |
| **Preconstruction** | | | | | | | |
| Construction of labour camp | May be Loss of agricultural land, improper waste disposal may affect on environment. | Identify the location of construction camps so that minimum disturbance on agricultural land. Camps shall not be located near settlements or near water supply intakes. Place will be kept neat and clean strictly to ensure good sanitary condition. | According to overall environmental management plan in addition to compliance with included in BOQ | Contractor | | | PIU (BMD, BWDB  and DAE) |
| **Construction** | | | | | | | |
| Vegetation removal | Local flora are important habitats for birds, provide fruit harvest, timber/fire wood, protect soil from erosion and overall keep the natural balance for human - living. As such damage to flora has wide range of adverse environmental impacts | Minimize disturbance to surrounding vegetation. Get approval from supervision consultant for clearance of vegetation. Make selective and careful pruning of trees where possible to reduce need of tree removal. the vegetation that needs to be cleared in accordance with the engineering plans and designs. Local varieties of trees should be planted as much as possible; | According to overall environmental management plan in addition to compliance with included in BOQ | Contractor | PIU (BMD, BWDB  and DAE) | | |
| Hazardous material and Waste | Water pollution from the storage, handling and disposal of hazardous materials and general construction waste, and accidental spillage | Follow the management guidelines proposed in ECP 3:  Waste Management Minimize the generation of spoils, oil and greases, excess nutrients, organic matter, litter, debris and any form waste (particularly petroleum and of chemical wastes).  These substances must not enter waterways or storm water systems. | According to overall environmental management plan in addition to compliance with included in BOQ | Contractor | PIU (BMD, BWDB  and DAE) | | |
| Noise | Noise level of the construction site increase | Proper scheduling of transportation of material and noise generated work. All vehicles and equipment used in construction shall be fitted by exhaust silencers, maintain regularly to minimize noise level. | According to overall environmental management plan in addition to compliance with included in BOQ | Contractor | PIU (BMD, BWDB  and DAE) | | |
| Surface water | Contamination surface water | Ensure wastes/effluent are disposed properly away from site | According to overall environmental management plan in addition to compliance with included in BOQ | Contractor | PIU (BMD, BWDB  and DAE) | | |
| Drinking water | Untreated surface water is not suitable for drinking purposes due to presence of suspended solids and ecoli. | Provide drinking water that meets National and WHO Drinking Water standards. | As per BOQ of bidding document | Contractor | PIU (BMD, BWDB  and DAE) | | |
| **Operation Phase** | | | | | | | |
| Lose of tree and related income. | Local flora are important habitats for birds, provide fruit harvest, timber/fire wood, protect soil from erosion and overall keep the natural balance for human - living. As such damage to flora has wide range of adverse environmental impacts. | Encourage tree plantation program. | As per BOQ of bidding document | BWDB | | PIU (BMD, BWDB  and DAE) | |
|  |  |  |  |  | |  | |

**Environmental Monitoring Plan**

Environmental Monitoring plan for this project will help to evaluate the extent and severity of environmental impacts against the predicated impact and the performance of environmental project measures. The following table 6. has prepared for monitoring the operation & maintenance phase activities of the project.

**Table 6. Effects Monitoring During Project Implementation**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Environmental Indicator** | **Parameters/ Units** | **Means of Monitoring** | **Frequency/Duration Standards** | **Responsibilities** | | **Estimated Cost** |
| **Execution** | **Monitoring** |
| Vegetation removal | Measurement PM | Inspection | Continuous Monitoring | Contractor | PIU (BMD, BWDB  and DAE) | Included in contractors’ costs. |
| Waste management | Monitoring of collection. Inspection of construction camp. | Inspection | Continuous Monitoring | Contractor | PIU (BMD, BWDB  and DAE) | Included in contractors’ costs. |
| Water pollution and disturbance to land ecosystem | Measurement PM | Inspection | Continuous Monitoring | Contractor | PIU (BMD, BWDB  and DAE) | Included in contractors’ costs. |
| Health and safety | Monitoring health and safety workers | Inspection | Continuous Monitoring | Contractor | PIU (BMD, BWDB  and DAE) | Included in contractors’ costs. |
| **Air quality** | Measurement PM | Inspection | Continuous Monitoring | Contractor | PIU (BMD, BWDB  and DAE) | Included in contractors’ costs. |
| **Dust** | Measurement PM | Inspection | Continuous Monitoring | Contractor | PIU (BMD, BWDB  and DAE) | Included in contractors’ costs. |
| **Noise** | Measurement PM | Inspection | Continuous Monitoring | Contractor | PIU (BMD, BWDB  and DAE) | Included in contractors’ costs. |
|  |  |  |  |  |  |  |

In consideration to the above mentioned environmental impacts and their mitigation measures for this project, the following items need to be incorporated in the BOQ of the project. The following table 7 has prepared for **Environmental** Mitigation & Enhancement Works.

**Table 7**. **Environmental Mitigation & Enhancement Works**

|  |  |  |
| --- | --- | --- |
|  | Description of Item | Costs (TK) |
| **Environmental Mitigation & Enhancement Works** |
| 1 | Overall environmental management in addition to compliance to the entire satisfaction of E-I-C |  |
| a) Temporary camp site waste disposal facility improvement |  |
| b) First Aid box 2 nos |  |
| c) Suspected to have been contaminated with **COVID-19**, Providing them with appropriate Personal Protective Equipment (PPE) : aprons, gloves, eye protection (masks, goggles or face screens) and boots. |  |
| 2 | Providing and maintaining adequate potable water supply facilities (Tube well) at camp site and work site to the entire satisfaction of E-I-C. |  |
| a) Water supply |  |
| b) Sanitation |  |

**Environmental Management and Monitoring Cost:**

The cost of overall environmental and socialmanagement includes Waste management, Dissemination, and Impact compliance and evaluation and capacity building and is estimated to be **USD 0.62 million** over the project period.

**ANNEX- 1**

**Contract Documents**

**Package BWDB-W2**